交通部運輸研究所出版品摘要表

| 出版品名稱：九十年春節疏運計畫績效檢討與評估 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 國際標準書號（或叢刊號） |  |  |  | 政府出版品統一編號 1009003633 | 運輸研究所出版品編號 90-59-3216 |  |
| 主辦單位：運輸安全組 主管：林豐福 計畫主持人：林豐福 研究人員：吳熙仁、賴靜慧、楊智凱 聯絡電話：(02)2349-6857 傳真號碼：(02)2545-0429 |  |  |  |  |  | 研究期間 自89年 07月 至90年5月 |
| 關鍵詞：春節疏運、暖身計畫、評估指標 |  |  |  |  |  |  |
| 摘要： 本報告主要針對九十年春節疏運計畫內容及執行成果進行彙整、檢討及分析，即對於計畫的規劃、討論及執行等事項，進行成果彙整及事後檢討。主要內容包括政策目標、推動作法、暖身計畫、工作時程、各單位作業項目之執行情形、評估指標、執行績效、重大發現及改善建議等事項之說明。就整體效果而言，此次春節假期除夕前後，疏運成效良好，連續假期結束前後，則仍有改善的空間。因此本文提出配合週休二日之運輸措施、替代道路之交通管制應更精緻化、增加具代表性之評估量度標準、防制肇事及加強事故處理能力及進行滿意度調查等改善建議，以便作為日後春節疏運作業參考。 |  |  |  |  |  |  |
| 出版日期 | 頁數 | 工本費 | 本出版品取得方式 |  |  |  |
| 90年 9月 | 224 |  | 凡屬機密或限閱性出版品均不對外公開。一般性出版品，公營、公益機關團體及學校可函洽本所免費贈閱；私人及私營機關團體可按工本費價購。 |  |  |  |
| 機密等級： □限閱 □密 □機密 □極機密 □絕對機密 （解密【限】條件：□ 年 月 日解密，□公布後解密，□附件抽存後解密， □工作完成或會議終了時解密，□另行檢討後辦理解密） 普通 |  |  |  |  |  |  |
| 備註：本研究之結論與建議不代表交通部之意見。 |  |  |  |  |  |  |

PUBLICATION ABSTRACTS OF RESEARCH PROJECTS

INSTITUTE OF TRANSPORTATION

MINISTRY OF TRANSPORTATION AND COMMUNICATIONS

| TITLE : Transportation Management Review for Lunar New Year’s Day, 2001 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ISBN(OR ISSN) |  | GOVERNMENT PUBLICATIONS NUMBER 1009003633 |  | IOT SERIAL NUMBER 90-59-3216 |  |
| DIVISION: Transportation Safety Division DIVISION CHIEF: Fong-Fu Lin PRINCIPAL INVESTIGATOR: Fong-Fu Lin PROJECT STAFF: Hsi-Jen Wu, Ching-Huai Lai, Chih-kai Yang PHONE: (02) 2349-6857 FAX: (02) 2545-0429 |  |  |  | PROJECT PERIOD FROM: July 2000 TO: May 2001 |  |
| KEY WORDS: traffic management in Lunar New Year’s Day、warm-up plan、evaluation index |  |  |  |  |  |
| ABSTRACT: The purpose of this report is to review the transportation performance management on Lunar New Year’s Day, 2001. The content includes the review of goal of policy, action plans, implementation of work items, warm-up plan, work procedures, evaluation indice, significant findings, implementation results, and recommendations. Overall, the traffic is well-managed in the beginning period of the vacation but worsened in the end of the period. So we offer some suggestions for future traffic management, such as designing traffic management methods for two-day off-job weekend, refining traffic control of substitutive roads, adding the representative indices and standards, improving the prevention and handling ability for accidents, and doing questionnaire survey for satisfaction. |  |  |  |  |  |
| DATE OF PUBLICATION September 2001 | NUMBER OF PAGES 224 |  | PRICE |  | CLASSIFICATION SECRET CONFIDENTIAL UNCLASSIFIED |
| The views expressed in this publication are not necessarily those of the Ministry of Transportation and Communications. |  |  |  |  |  |