國立交通大學

交通運輸研究所

碩士論文

建構BOT計畫政府與特許公司財務決策模型

Financial Decision-making Models of Government and Concessionaires for BOT Projects

研 究 生：黃思綺

指導教授：馮正民教授

康照宗教授

中 華 民 國 九 十 二 年 六 月

建構BOT計畫政府與特許公司財務決策模型

研究生:黃思綺                             指導教授:馮正民 教授

康照宗 教授

國立交通大學運輸研究所

摘要

政府公佈「促進民間參與公共建設法(簡稱促參法)」並在相關子法明定自償率之意義與公式後，自償率(self-liquidation ratio, SLR)便成為政府推動BOT建設計畫之最重要指標，由於過去立基於此一指標之BOT特許權議題決策模式缺乏決策效率且因公式訂定內容而造成決策錯誤，故本研究希望提出一套全新的決策模式取代自償率決策模式，以強化特許權契約議約初期政府與民間雙方的決策效果與效率。本研究從財務現金流量觀念出發，使用數學解析和數學規劃方法，建構BOT計畫政府與特許公司雙方之財務決策模式，從超額利潤與財務回收觀點尋找政府與特許公司的興建期出資比例與權利金的解和彼此間的議價空間，同時模式可解釋政府與特許公司雙方之建設期出資比例、權利金、政府財務回收率與特許公司可得之計畫淨現值之間的關係。另外，定義一投資評估指標--政府財務回收率用以代替自償率，顯示政府自身可從該BOT計畫投資與回收的能力。本研究並以台北港貨櫃儲運中心BOT案為實證研究對象，備供實務界參考。

關鍵詞︰BOT；出資比例；權利金；自償率

Financial Decision-making Models of Government and Concessionaires for BOT Projects

Student: Szu-Chi Huang                      Advisor: Cheng-Min Feng

Chao-Chung Kang

- Institute of Traffic and Transportation, National Chiao Tung University

- Abstract

Self-liquidation ratio (SLR) is one of the most important indicators to determine the investment cost for BOT projects in Taiwan. Since the current concession decision-making model based on SLR is inefficient and misleading, this study develops new models for government and concessionaires to determine their own investment cost and royalty so that they could negotiate based on their amounts. This study uses the financial cash flow concept、 mathematical analytic approach and linear programming model to develop the financial decision-making models of government and concessionaires. We look for the bargain spaces of investment cost and royalty for government and the concessionaires in premium viewpoint. The models developed in this study can explain the relationships among investment cost, royalty, government finance recovery ratio and net present value of the BOT project. It also defines an investment indicator named government finance recovery ratio (GFRR) for government to do the cost-benefit analysis. To illustrate the models in application, we conduct a case study for the container terminal in Taipei port to find the solutions of investment cost, royalty, and GFRR. The case study shows the investment cost, royalty, and GFRR in the new models can be used to interpret the financial characters for the BOT projects.

- Key Words: BOT; investment cost; royalty; SLR

誌謝

非常感謝兩位論文指導老師:馮正民老師、康照宗老師的用心指導，兩位老師都是性情溫和、善於客觀思考、富有學術氣質的優秀學者，在兩位老師底下學習如何做研究使人如沐春風。老師給的鼓勵與建議確實帶給學生實質的幫助，老師親切和藹又讓學生自由思考的教學態度有很強的感染力。

感謝經營管理所胡均立老師、許和鈞老師、李正福老師給我的學術指導，在經濟與財務的知識領域幾番使我茅塞頓開，尤其胡老師主動提供參考文獻之舉使人感佩。交通所幾位博士學長也多有幫忙，感謝鄭光遠學長提供寶貴意見，曹志宏、高傳凱學長熱心提供實證資料，葉文健學長在課業上多所照顧，葉學長、曹學長的親切提醒至今仍常在耳畔響起。

在研究所內的這兩年是非常美好的時光，研究所是充滿自由空氣的學術殿堂，同學們的真誠互動深深銘印我心。祝福這些優秀的同學都能有光明的未來。

最後感謝我的小咪、我的家人，感謝他們一直照顧我到現在。

目錄

- 緒論

1.1 研究背景與動機………………………………………………………… 1

1.2 研究目的………………………………………………………………… 2

1.3 研究範疇………………………………………………………………… 3

1.4 研究內容………………………………………………………………… 4

1.5 研究方法與流程………………………………………………………… 5

- 文獻回顧

2.1 投資法則………………………………………………………………… 7

2.2 自償率…………………………………………………………………… 9

2.3 權利金……………………………………………………………………12

2.4 文獻評述…………………………………………………………………18

- 建構BOT計畫政府與特許公司財務決策模型

3.1 研究問題分析……………………………………………………………19

3.2 理論模式建構……………………………………………………………22

3.3 政府財務決策模型………………………………………………………30

3.4 特許公司財務決策模型…………………………………………………36

- 實例驗證

4.1 台北港貨櫃儲運中心BOT計畫資料說明………………………………40

4.2 結果分析…………………………………………………………………43

4.3 敏感度分析………………………………………………………………47

4.4 小結………………………………………………………………………51

- 結論與建議……………………………………………………………… 54

5.1 結論………………………………………………………………………54

5.2 建議………………………………………………………………………55

參考文獻…………………………………………………………………………… 57

附錄一  變數符號表……………………………………………………………… 60

附錄二  台北港貨櫃儲運中心BOT計畫財務現金流量資料暨模型解………… 62

作者簡歷…………………………………………………………………………… 68

表目錄

表3.1  BOT計畫政府財務模型決策變數解…………………………………………35

表4.1  台北港貨櫃儲運中心BOT計畫內容摘要……………………………………41

表4.2  台北港貨櫃儲運中心案例政府決策模型試算結果…………………………43

表4.3  台北港貨櫃儲運中心案例特許公司決策模型試算結果……………………46

表4.4  政府決策模式二敏感度分析 (GFRR0*﹦1.0情形)…………………………48

表4.5  特許公司決策模式二敏感度分析……………………………………………50

表4.6 台北港貨櫃儲運中心政府與特許公司模式一之解比較…………… 51

表4.7 台北港貨櫃儲運中心政府與特許公司模式二之解比較…………… 51

表4.8 台北港貨櫃儲運中心政府與特許公司模式三之解比較…………… 52

附錄一  變數符號表………………………………………………………………… 60

附錄二  台北港貨櫃儲運中心BOT計畫財務現金流量資料暨模型解…………… 62

圖目錄

圖1.1  政府與特許公司針對出資比例、權利金議價之限制區間……………… 3

圖1.2  研究流程…………………………………………………………………… 6

圖2.1  自償率概念…………………………………………………………………10

圖2.2  台灣高鐵計畫財務規劃流程………………………………………………12

圖3.1  政府獨資興建與營運現金流量圖…………………………………………19

圖3.2  BOT計畫現金流量關係架構……………………………………………… 20

圖3.3  模型概念圖…………………………………………………………………23

圖3.4  BOT計畫現金流量-分年權利金為一定金額………………………………25

圖3.5  BOT計畫現金流量-分年權利金隨營收一定比例計算……………………28

圖3.6  BOT計畫現金流量-分年權利金按營運量之一定乘數計算………………29